CIS 4374 – Information Systems Project Management

Semester Project

Smart Parking System

SmartPark Solutions

Student Name: Yazan Alotaibi

Course: CIS 4374

Date: September 8, 2026

1. Introduction

SmartPark Solutions is a fictional technology company developing a Smart Parking System for parking facilities. The system is designed to help drivers find available parking spaces more easily while allowing parking staff to monitor spaces, users, reservations, and parking activity. The Smart Parking System will provide a centralized platform that improves parking efficiency and reduces the time drivers spend searching for an open space.

2. Project Vision

The vision of the Smart Parking System is to provide drivers and parking facility staff with a simple and efficient way to manage parking availability. Drivers will be able to view available spaces, reserve a parking space, and manage their reservations, while authorized staff can monitor parking occupancy and system activity.

3. Project Scope

The system will allow users to create accounts, log in, search for available parking spaces, view parking details, reserve a space, cancel a reservation, check in, and check out. Authorized parking staff will be able to add, update, or disable parking spaces, monitor occupancy, manage user records, and generate basic parking and usage reports. Advanced features such as automated vehicle control and physical parking hardware integration are outside the first version.

4. Existing Systems and Research

Smart parking applications and parking management platforms already exist. Examples include ParkMobile, SpotHero, and ParkWhiz. These services demonstrate common parking-system features such as locating parking, reserving spaces, and managing parking sessions. The SmartPark Solutions project will focus on a simplified academic system that combines space availability, reservations, check-in/check-out, user management, and basic reporting in one easy-to-understand application.

5. Use Cases

The following use cases describe the main interactions between users and the Smart Parking System.

| ID | Use Case | Primary Actor | Description |
| --- | --- | --- | --- |
| UC-01 | User Registration | Driver | Create a new user account. |
| UC-02 | User Login | Driver/Staff/Admin | Authenticate with valid credentials. |
| UC-03 | User Logout | Driver/Staff/Admin | Securely end the current session. |
| UC-04 | View Parking Availability | Driver | View currently available parking spaces. |
| UC-05 | Search Parking Spaces | Driver | Search spaces by location, type, or availability. |
| UC-06 | View Parking Space Details | Driver | View details about a selected parking space. |
| UC-07 | Reserve Parking Space | Driver | Reserve an available parking space. |
| UC-08 | Cancel Reservation | Driver | Cancel an existing parking reservation. |
| UC-09 | View My Reservations | Driver | View current and previous parking reservations. |
| UC-10 | Check In | Driver/Staff | Record the driver's arrival for a reservation. |
| UC-11 | Check Out | Driver/Staff | Record departure and release the parking space. |
| UC-12 | Add Parking Space | Staff/Admin | Add a new parking space to the system. |
| UC-13 | Edit Parking Space | Staff/Admin | Update parking space information or status. |
| UC-14 | Disable Parking Space | Admin | Mark a space unavailable for use. |
| UC-15 | Monitor Parking Occupancy | Staff/Admin | View occupied and available spaces. |
| UC-16 | Manage User Accounts | Admin | View, update, or deactivate user accounts. |
| UC-17 | Generate Parking Report | Staff/Admin | Generate basic occupancy and usage reports. |

6. Actors

- • Driver: Searches for parking, views availability, reserves spaces, and manages reservations.

- • Parking Staff: Monitors parking occupancy, assists with check-in/check-out, and manages parking spaces.

- • Administrator: Manages user accounts, parking-space records, permissions, and system reports.

7. Functional Requirements

- • The system shall allow users to register, log in, and log out.

- • The system shall display available and occupied parking spaces.

- • The system shall allow drivers to search for and view parking spaces.

- • The system shall allow drivers to reserve and cancel parking spaces.

- • The system shall maintain a history of user reservations.

- • The system shall support parking check-in and check-out.

- • The system shall allow authorized staff to add and update parking spaces.

- • The system shall allow administrators to disable unavailable parking spaces.

- • The system shall allow authorized staff to monitor parking occupancy.

8. Non-Functional Requirements

- • The system shall provide a simple and user-friendly interface.

- • User accounts shall be protected by authentication credentials.

- • Parking availability information should be updated within a reasonable response time.

- • User, reservation, and parking data shall be stored securely.

- • The system shall be accessible through a modern web browser.

- • The system shall maintain reliable and consistent parking records.

9. Assumptions and Constraints

- • Users must have an internet connection and a supported web browser.

- • Only authorized parking staff and administrators may modify parking-space records.

- • Drivers may search, reserve, and cancel parking spaces but may not modify system administration data.

- • Real-world sensor, gate, camera, and payment hardware integrations are outside the scope of the first version.

- • The first version is designed for one fictional parking facility managed by SmartPark Solutions.

10. Homework 2 - Project Planning

This section adds the Homework 2 project-management deliverables for the Smart Parking System: a Work Breakdown Structure (WBS) at least three levels deep and a draft project timeline with a Gantt chart.

10.1 Work Breakdown Structure (WBS)

| WBS ID | Work Package / Task |
| --- | --- |
| 1.0 | Smart Parking System Project |
| 1.1 | Project Initiation and Planning |
| 1.1.1 | Confirm project vision and scope |
| 1.1.2 | Identify stakeholders and project roles |
| 1.1.3 | Review project risks and constraints |
| 1.2 | Requirements and Analysis |
| 1.2.1 | Review and refine functional requirements |
| 1.2.2 | Review and refine non-functional requirements |
| 1.2.3 | Finalize actors and use cases |
| 1.3 | System Design |
| 1.3.1 | Design user interface and navigation |
| 1.3.2 | Design parking-space and reservation data model |
| 1.3.3 | Design system architecture and access roles |
| 1.4 | Development |
| 1.4.1 | Develop user registration and authentication |
| 1.4.2 | Develop parking availability and search |
| 1.4.3 | Develop reservation and cancellation functions |
| 1.4.4 | Develop check-in and check-out functions |
| 1.4.5 | Develop staff/admin management functions |
| 1.4.6 | Develop parking reports |
| 1.5 | Testing and Quality Assurance |
| 1.5.1 | Create test cases from requirements |
| 1.5.2 | Perform functional and integration testing |
| 1.5.3 | Fix defects and retest |
| 1.6 | Deployment and Project Closeout |
| 1.6.1 | Prepare final system build and documentation |
| 1.6.2 | Conduct final project review |
| 1.6.3 | Prepare final presentation and project submission |

The WBS contains three levels: the overall project, major project phases, and detailed tasks/work packages.

10.2 Draft Project Timeline

| Project Activity | Start | Finish |
| --- | --- | --- |
| Project Planning and WBS | Sep 14 | Sep 17 |
| Requirements Refinement | Sep 18 | Sep 27 |
| System Design | Sep 28 | Oct 11 |
| Core Development | Oct 12 | Nov 1 |
| Advanced Features and Reports | Nov 2 | Nov 15 |
| Testing and Defect Fixes | Nov 16 | Nov 29 |
| Final Documentation and Review | Nov 30 | Dec 6 |
| Final Presentation and Submission | Dec 7 | Dec 13 |

This is a draft timeline for planning purposes. Dates may be refined as the semester project develops and additional course requirements are introduced.

10.3 Draft Gantt Chart

| Activity | 9/14 | 9/21 | 9/28 | 10/5 | 10/12 | 10/19 | 10/26 | 11/2 | 11/9 | 11/16 | 11/23 | 11/30 | 12/7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning & WBS | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Requirements | X | X |  |  |  |  |  |  |  |  |  |  |  |
| System Design |  |  | X | X |  |  |  |  |  |  |  |  |  |
| Core Development |  |  |  |  | X | X | X |  |  |  |  |  |  |
| Advanced Features |  |  |  |  |  |  |  | X | X |  |  |  |  |
| Testing & Fixes |  |  |  |  |  |  |  |  |  | X | X |  |  |
| Final Documentation |  |  |  |  |  |  |  |  |  |  |  | X |  |
| Presentation & Submission |  |  |  |  |  |  |  |  |  |  |  |  | X |